- Give you a 40-day high-level roadmap (so you see where this is going).

- Give you today’s concrete tasks (Day 1) that you can code and commit.

From tomorrow onward, you can just say:
“Give me Day 2 tasks”, “Give me Day 3 tasks”, etc., and we’ll continue the series.

## 1. 40-day high-level roadmap

We’ll use your InvoiceBilling repo as the main project and grow it like a real product.

### Phase 1 (Days 1–7): Core structure & CRUD foundations

- Backend:

  - Solid domain model for Company, Customer, Product.

  - Proper EF Core mappings, migrations, SQLite DB.

  - Basic REST APIs (/api/customers, /api/products).

- Frontend:

  - React TS structure, routing, basic pages.

  - List + create for customers and products.

- Architecture:

  - Documented architecture, clean layering.

- DevOps:

  - Git discipline, basic GitHub Actions (build & test).

- Cloud:

  - Decide target (we’ll assume Azure), create deployment plan docs.

### Phase 2 (Days 8–14): Invoices & business rules

- Backend:

  - Invoice + InvoiceLine main flows.

  - Status (Draft, Sent, Paid, Overdue).

  - Payment tracking (basic).

- Frontend:

  - Create invoice UI, invoice list/details.

- Architecture:

  - Introduce CQRS + MediatR for invoice use cases.

- DevOps:

  - Add test projects and run tests in CI.

### Phase 3 (Days 15–21): Auth, validation, better UX

- Backend:

  - Authentication/authorization (JWT, roles).

  - FluentValidation on commands.

- Frontend:

  - Auth flows (login), basic protected pages.

  - Form validation, better UX around errors.

- Architecture:

  - Refine modules / feature boundaries.

- DevOps:

  - Quality gates: code style, basic analysis.

### Phase 4 (Days 22–30): Docker & CI/CD basics

- Backend + Frontend:

  - Dockerfiles for API and UI.

  - docker-compose for local full-stack.

- DevOps:

  - GitHub Actions: build + test + docker image build.

- Cloud:

  - Prepare infra plan for Azure App Service / Azure Container Apps + DB.

### Phase 5 (Days 31–40): Cloud deploy + polishing

- Cloud:

  - Deploy backend to Azure.

  - Deploy frontend (Static Web Apps / Storage+CDN / App Service).

- Backend:

  - Config for cloud (connection strings, appsettings).

- Frontend:

  - Point to cloud API, environment-based config.

- Architecture:

  - Add logging, basic audit fields, some performance tweaks.

- Docs:

  - Final README, architecture doc, “What I learned” notes for interviews.

We’ll adjust slightly day by day depending on issues you hit, but this is the spine.